# Implementation Plan

Admin Dashboard (Next.js)

Part of the Spinr code-review remediation program · plain-language + technical

## What this surface is

The internal operations console. Findings here are about defense-in-depth on access control and making exports and filters behave as operators expect.

Scope: 5 findings — 0 Critical, 0 Major, 5 Minor.  Estimated effort ~2.5 person-days.  Suggested lead: Web / ops-tools squad.

How to read the plan: Work is split into three phases by urgency — Phase 1 (P0, fix now), Phase 2 (P1, this cycle), Phase 3 (P2, backlog). Within each phase, items are grouped into workstreams so one squad can own a related batch. Effort: S ≈ half a day, M ≈ two days, L ≈ a week. Every item lists the specific regression test to add — no fix ships without one.

Verification caveat: Critical items were re-checked against source during the review. Confirm each Major/Minor against the cited file before starting, in case the surrounding code has shifted.

## Phase 3 · Minor (P2) — backlog / opportunistic — 5 items · ~2.5 person-days

Smaller blast radius but genuine gaps. Fold these into normal sprint work, ideally alongside a Phase-2 item touching the same file.

### Workstream: Admin Dashboard (5)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-120 | Minor P2 | admin_token cookie max-age (8h) shorter than admin access token TTL (12h) File: admin-dashboard/src/app/api/auth/set-cookie/route.ts:4 Fix: Align the cookie max-age with the actual admin access-token lifetime (or refresh the cookie on every silentRefresh, which already calls setAuthCookie) so cookie expiry never precedes a refreshable session. | S (≤½ day) | Add a component or store test covering the error/empty/loading state; snapshot the corrected copy. |
| SPINR-121 | Minor P2 | set-cookie route accepts any unsigned token without verification File: admin-dashboard/src/app/api/auth/set-cookie/route.ts:21 Fix: Have the login/refresh server routes set the admin_token cookie themselves from the backend-verified token rather than trusting a client-posted value, or verify the JWT signature server-side in this route before setting the cookie. | S (≤½ day) | Add tests for both the allowed and the denied path; assert 403 / ownership / signature rejection. |
| SPINR-122 | Minor P2 | Ride CSV export silently capped to last 24h when no date range set File: admin-dashboard/src/app/dashboard/rides/page.tsx:180 Fix: Surface the effective date range in the export UI/filename, or require an explicit date range before enabling export, so the 24h default cannot be mistaken for a full export. | S (≤½ day) | Assert the metric name/labels or receipt line matches the documented contract in CLAUDE.md. |
| SPINR-123 | Minor P2 | "No Driver Found" ride tab silently shows all rides File: admin-dashboard/src/app/dashboard/rides/page.tsx:184 Fix: Either map the tab to the real backend status used for no-driver rides (e.g. cancelled with a no-driver reason / a dedicated filter param) or remove the tab; do not present a filter control that does nothing. | S (≤½ day) | Add a component or store test covering the error/empty/loading state; snapshot the corrected copy. |
| SPINR-124 | Minor P2 | Sensitive dashboard pages lack client-side module gating File: admin-dashboard/src/app/dashboard/settings/page.tsx:1 Fix: Add useRequireModule(<module>) at the top of each sensitive page consistent with rides/users/earnings, returning null until allowed. | S (≤½ day) | Add tests for both the allowed and the denied path; assert 403 / ownership / signature rejection. |

## Testing strategy (applies to every item)

- Backend: pytest with @pytest.mark.anyio for async; mock Supabase via the mock_supabase_client fixture; patch backend.db_supabase.supabase. Coverage floors: payments/fare/crypto ≥90%, rides/dispatch ≥80%, admin/utils ≥70%.

- Every new state transition adds a case to test_ride_state_machine.py; every fare branch and every auth/RLS path (allowed AND denied) gets a test.

- Mobile / web: Jest (apps) and Vitest (admin) for the corrected error, empty, and loading states; snapshot corrected copy; Playwright E2E for admin flows.

- No fix merges without the regression test named in its row above.

## Rollout & safety

- Ships via Vercel preview per PR — validate each fix on the preview URL before merge.

- Client-side access-control fixes are defense-in-depth; confirm the backend already enforces the same rule so nothing regresses functionally.

## Definition of done (per item)

- The cited defect no longer reproduces (demonstrated by the new test).

- A regression test is added and passing in CI.

- The change is scoped to one logical fix (≤ ~200 line diff) with a clear commit.

- Any CLAUDE.md convention the finding violated is now satisfied.

- For money/auth/safety items: a second reviewer sign-off.