# Implementation Plan

Shared Package (@spinr/shared, TypeScript)

Part of the Spinr code-review remediation program · plain-language + technical

## What this surface is

The shared library used by both mobile apps — the API client, auth session handling, and common stores. A fix here helps both apps at once.

Scope: 5 findings — 0 Critical, 2 Major, 3 Minor.  Estimated effort ~5.5 person-days.  Suggested lead: Mobile + platform squads.

How to read the plan: Work is split into three phases by urgency — Phase 1 (P0, fix now), Phase 2 (P1, this cycle), Phase 3 (P2, backlog). Within each phase, items are grouped into workstreams so one squad can own a related batch. Effort: S ≈ half a day, M ≈ two days, L ≈ a week. Every item lists the specific regression test to add — no fix ships without one.

Verification caveat: Critical items were re-checked against source during the review. Confirm each Major/Minor against the cited file before starting, in case the surrounding code has shifted.

## Phase 2 · Major (P1) — this cycle — 2 items · ~4 person-days

Real defects that will surface under load, edge cases, or specific flows. Batch them by workstream so a squad fixes a whole pattern at once.

### Workstream: Shared (@spinr/shared) (2)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-097 | Major P1 | Persisted TanStack Query cache not cleared on logout — cross-user PII leak File: shared/store/authStore.ts:606 Fix: In logout() (and the interceptor's G2 hard-logout path), call queryClient.clear() and asyncStoragePersister.removeClient() (or AsyncStorage.removeItem('spinr-query-cache')) so no previous user's cached rows survive into the next session. | M (~2 days) | Assert no PII or raw GPS appears in the emitted log/analytics/Sentry payload; add a scrubber test. |
| SPINR-098 | Major P1 | Safety-report GPS always null on native — locationStore.initialize relies on web-only navigator APIs File: shared/store/locationStore.ts:57 Fix: Populate the store from the native watcher (expo-location) — either have useDriverDashboard's watcher call setCurrentLocation, or make report-safety fetch a one-shot expo-location fix on submit instead of reading this store. | M (~2 days) | Add a unit test reproducing the bad input then asserting corrected output; add a ride-state-machine case if a transition is involved. |

## Phase 3 · Minor (P2) — backlog / opportunistic — 3 items · ~1.5 person-days

Smaller blast radius but genuine gaps. Fold these into normal sprint work, ideally alongside a Phase-2 item touching the same file.

### Workstream: Shared (@spinr/shared) (3)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-263 | Minor P2 | cachedClient reads a token key that is never populated → all its requests are unauthenticated File: shared/api/cachedClient.ts:40 Fix: Route cachedClient through the same getAuthHeader() exported from client.ts (in-memory-first + refresh), or delete cachedClient if it is truly unused (no rider/driver imports found) to avoid a latent auth-broken code path. | S (≤½ day) | Add a unit test reproducing the bad input then asserting corrected output; add a ride-state-machine case if a transition is involved. |
| SPINR-264 | Minor P2 | Web builds send no cookies — fetch omits credentials:'include' while web auth relies on HttpOnly cookies File: shared/api/client.ts:52 Fix: Add credentials: 'include' to the fetch options (at least when Platform.OS === 'web') so the HttpOnly session cookie is sent; also align the storage key/namespace (client.ts uses sessionStorage 'auth_token' on read but localStorage 'auth_token' on the G2 clear at line 938). | S (≤½ day) | Add tests for both the allowed and the denied path; assert 403 / ownership / signature rejection. |
| SPINR-265 | Minor P2 | Web 401-clear reads sessionStorage but deletes localStorage (key mismatch) File: shared/api/client.ts:937 Fix: Pick one web storage (sessionStorage per authStore) and use it consistently for read and clear, or drop client-side web token handling entirely if cookies are authoritative. | S (≤½ day) | Add a unit test reproducing the bad input then asserting corrected output; add a ride-state-machine case if a transition is involved. |

## Testing strategy (applies to every item)

- Backend: pytest with @pytest.mark.anyio for async; mock Supabase via the mock_supabase_client fixture; patch backend.db_supabase.supabase. Coverage floors: payments/fare/crypto ≥90%, rides/dispatch ≥80%, admin/utils ≥70%.

- Every new state transition adds a case to test_ride_state_machine.py; every fare branch and every auth/RLS path (allowed AND denied) gets a test.

- Mobile / web: Jest (apps) and Vitest (admin) for the corrected error, empty, and loading states; snapshot corrected copy; Playwright E2E for admin flows.

- No fix merges without the regression test named in its row above.

## Rollout & safety

- Mobile builds go through Expo EAS and only build when the commit message contains [build]; batch UI fixes to minimise store submissions.

- Accessibility fixes (font scaling, screen-reader labels) should be verified with the OS screen reader and large-text setting on a real device.

- Validate error/empty/loading states on both iOS and Android before release.

## Definition of done (per item)

- The cited defect no longer reproduces (demonstrated by the new test).

- A regression test is added and passing in CI.

- The change is scoped to one logical fix (≤ ~200 line diff) with a clear commit.

- Any CLAUDE.md convention the finding violated is now satisfied.

- For money/auth/safety items: a second reviewer sign-off.