spinr. SASKATCHEWAN-FIRST RIDESHARE · 0% DRIVER COMMISSION

Production Readiness

& Launch Gate Checklist

A go / no-go framework for taking Spinr to production

Document owner: _________________________     Target launch date: _________________________

Version: 1.0 (draft)     Classification: Confidential — Internal

## How this document works

This is a launch gate: a structured set of checks that must pass before Spinr goes live. It exists so "are we ready?" becomes a decision you can point to, not a feeling. Work is grouped into eleven gates. Each gate has a plain-language explanation, concrete checklist items, an owner, and a status. A gate is GREEN only when every P0 item in it is Done or formally Waived with a written reason. Spinr launches only when every P0 gate is GREEN and the accountable owners sign the final page.

Important context: the 301-finding code review is one input to this checklist (Gate A), not the whole thing. Fixing all the findings is necessary but not sufficient — a real launch also needs a working test pipeline, data remediation, dependency patching, load testing, and human regulatory/ops sign-offs, which the other gates cover.

### Status legend

| Status | Meaning |
| --- | --- |
| Not started | No work begun on this item. |
| In progress | Actively being worked; evidence pending. |
| Done | Completed and evidenced (link a PR, test run, report, or sign-off). |
| Waived | Consciously accepted as a risk for launch — requires a named approver and written justification. |

Priority: P0 items block launch. P1 items should be done but a documented waiver is acceptable. Each gate notes its priority.

# Gate summary — the eleven gates

Fill the Owner and RAG (Red / Amber / Green) columns as the program progresses. Launch requires every P0 gate at GREEN.

| # | Gate | Priority | Suggested owner | RAG | Notes |
| --- | --- | --- | --- | --- | --- |
| A | Code-review remediation (301 findings) | P0 | Eng leads |  |  |
| B | Test pipeline & automated quality | P0 | QA / Platform |  |  |
| C | Data integrity & remediation | P0 | Backend / Data |  |  |
| D | Security & privacy | P0 | Security |  |  |
| E | Payments & financial correctness | P0 | Payments |  |  |
| F | Regulatory & legal (SK / PIPEDA / SGI) | P0 | Legal / Compliance |  |  |
| G | Reliability, performance & SLA | P0 | Platform / SRE |  |  |
| H | Observability & incident readiness | P0 | SRE / Ops |  |  |
| I | Mobile release readiness | P1 | Mobile |  |  |
| J | Infrastructure, ops & disaster recovery | P0 | DevOps |  |  |
| K | Launch governance & sign-off | P0 | Product / Eng Dir |  |  |

GATE A — Code-Review Remediation

Priority: P0 (Critical items) / P1 (rest)     Owner: ______________________     Gate RAG: __________

The 301 findings from the full repository review. The 16 Criticals are release-blockers; the systemic patterns should be fixed once, centrally. This gate is green when all Criticals are fixed-and-tested and the Majors are scheduled with the highest-risk ones done.

| Checklist item | What it means (plain language) | Evidence / link | Status |
| --- | --- | --- | --- |
| All 16 Critical findings fixed, tested, and verified in production behaviour | The urgent money/security/safety bugs (corporate-billing sign error, driver-cancel IDOR, rider PII leak, payout race, dead safety alert) are closed with a regression test each. |  | Not started |
| 10 systemic patterns each fixed centrally | One wallet-locking function, one ownership helper, one PII scrubber, etc. — so the pattern cannot recur and dozens of findings clear at once. |  | Not started |
| 103 Major findings triaged; highest-risk done | Each Major confirmed against source, assigned, and scheduled; the money/legal ones done before launch. |  | Not started |
| 182 Minor findings logged in the tracker | Captured with owners so nothing is silently dropped; folded into normal sprints. |  | Not started |
| A regression test exists for every fixed money / auth / safety / insurance-period path | No fix ships without a test that proves the bug is gone and guards against its return. |  | Not started |

GATE B — Test Pipeline & Automated Quality

Priority: P0     Owner: ______________________     Gate RAG: __________

Automated tests must actually run and pass. Today the backend test job cannot even start (the CI test database role is not provisioned), which means nothing is currently validating backend changes — this must be fixed first.

| Checklist item | What it means (plain language) | Evidence / link | Status |
| --- | --- | --- | --- |
| CI test database provisioned so backend-test actually runs | Fix the "role spinr_test does not exist" failure so the automated backend suite executes on every PR. |  | Not started |
| All unit + integration suites green on main | Backend (pytest), rider/driver (Jest), admin (Vitest) pass. |  | Not started |
| Ride-lifecycle E2E passes (searching → completed) with mock payments | The core money-making flow is proven end to end. |  | Not started |
| Coverage floors met | payments / fare / crypto ≥ 90%, rides / dispatch ≥ 80%, admin / utils ≥ 70%. |  | Not started |
| App test coverage-upload no longer red on non-app PRs | Fix the CI so a docs/backend-only change does not fail the mobile coverage gate on an empty upload. |  | Not started |
| Every Stripe webhook type has a test before it hits production | Per the payments convention — no untested webhook path. |  | Not started |

GATE C — Data Integrity & Remediation

Priority: P0     Owner: ______________________     Gate RAG: __________

Some bugs have already written bad data. Fixing the code forward does not repair existing records — those need a one-time audit and backfill before launch, or the corruption ships with you.

| Checklist item | What it means (plain language) | Evidence / link | Status |
| --- | --- | --- | --- |
| Corporate wallet balances audited and corrected | The allowance-billing sign error credited companies instead of charging them; reconcile and backfill affected balances. |  | Not started |
| Insurance-period ledger reconciled | Close any Period 2/3 rows left open by the wrong-driver cancel bug; verify every open ride maps to a valid period. |  | Not started |
| financial_events ledger de-duplicated | Ensure no double-written charge rows before they feed 7-year tax records. |  | Not started |
| All pending migrations apply cleanly within the prod deploy window | < 30s apply target; long updates batched; rollback plan documented. |  | Not started |
| RLS present on every user-data table | Two tables still carry the retired FOR ALL policy pattern — fix before launch. |  | Not started |

GATE D — Security & Privacy

Priority: P0     Owner: ______________________     Gate RAG: __________

Independent security posture must be established beyond the code review — real dependency vulnerabilities patched, secrets managed, PII kept out of logs, and an external check performed.

| Checklist item | What it means (plain language) | Evidence / link | Status |
| --- | --- | --- | --- |
| Dependency vulnerabilities triaged to zero unresolved HIGH/Critical (or accepted) | The yarn / npm / python audit and Trivy findings are real security debt; patch or formally accept each. |  | Not started |
| Penetration test performed and criticals remediated | An external or dedicated internal pen test against the pre-prod environment. |  | Not started |
| PII never in logs, Sentry, or analytics | Verify the scrubber covers request bodies, stack locals, breadcrumbs; no raw GPS / phone / email / name. |  | Not started |
| Secrets managed outside the repo and rotated | app_settings + env secrets stored securely; rotation procedure exists; no secret in git history (full-history scan). |  | Not started |
| JWT trust model verified | Admin claims trusted; rider/driver role always re-read from DB; token lifetimes correct. |  | Not started |
| Webhook signatures verified and fail closed in production | Stripe / Twilio / SNS signature checks cannot be bypassed on a blank key. |  | Not started |

GATE E — Payments & Financial Correctness

Priority: P0     Owner: ______________________     Gate RAG: __________

Money must be exactly right and idempotent. This gate proves charges, refunds, payouts, and taxes are correct and that duplicate events cannot double-charge or double-pay.

| Checklist item | What it means (plain language) | Evidence / link | Status |
| --- | --- | --- | --- |
| Stripe idempotency enforced on every charge/webhook | claim_stripe_event before processing; idempotency keys include the amount. |  | Not started |
| Reconciliation clean for N consecutive days pre-launch | Daily Stripe-vs-ledger reconciliation with no unexplained discrepancy. |  | Not started |
| Refund, dispute, and cancellation-fee flows correct | Partial refunds handled; no silent zero-dollar approvals; fees charged before driver is paid. |  | Not started |
| Receipts reconcile to the cent; GST 5% / PST as separate line items | Discount/promo lines present; tax recomputed at settlement. |  | Not started |
| Driver payouts correct and race-free | 100%-of-fare payout; no double-withdraw; Stripe transfer compensated on DB failure. |  | Not started |
| T4A generation correct at the threshold | Year bucketed by completion date; all platform-paid amounts included. |  | Not started |
| PCI posture confirmed (Stripe-hosted; no PAN in logs) | Card data never touches Spinr servers or logs. |  | Not started |

GATE F — Regulatory & Legal (Saskatchewan / PIPEDA / SGI)

Priority: P0     Owner: ______________________     Gate RAG: __________

Spinr operates under Canadian and Saskatchewan rules. These items need qualified human sign-off — code alone cannot certify them.

| Checklist item | What it means (plain language) | Evidence / link | Status |
| --- | --- | --- | --- |
| SGI insurance-period mapping verified end to end | Periods 0–3 derived correctly from ride state; every transition logged append-only. |  | Not started |
| Trip-log retention implemented and signed off | 7-yr trip/insurance, 3-yr GPS trace, 30-day PII scrub — matching the privacy policy and in-app copy. |  | Not started |
| Driver eligibility enforced at onboarding and every go-online | Class 5 licence, 3-yr experience, clean abstract, WAV/CRC checks, document expiry. |  | Not started |
| Tax line items correct on rider receipts | GST/PST as required; municipal fare floor respected; surge cap 2.5×. |  | Not started |
| Consent version stored on signup; re-consent on material change | Provable consent record for PIPEDA. |  | Not started |
| Driver-classification language reviewed by legal | Contractor, not employee — no control-of-work copy. |  | Not started |
| Accessibility: WAV + service-animal support; WCAG 2.1 AA for customer surfaces | Mandatory accommodations available and enforced. |  | Not started |
| Data residency confirmed (Canadian region) with legal sign-off | Supabase / Stripe / Firebase region-matched or exception justified. |  | Not started |

GATE G — Reliability, Performance & SLA

Priority: P0     Owner: ______________________     Gate RAG: __________

The system must meet its latency targets under real load and survive failure. Prove it with a load test, not an assumption.

| Checklist item | What it means (plain language) | Evidence / link | Status |
| --- | --- | --- | --- |
| Load test at expected peak passes the SLA table | P95 dispatch < 2s, fare estimate < 300ms, settlement < 1s, WS fan-out < 100ms, location write < 150ms. |  | Not started |
| Background loops proven replay-safe | Every loop runs on every replica; atomic claim / idempotency / claim flag verified; no duplicate charges or notifications. |  | Not started |
| Fly.io ↔ Railway failover tested | The DNS-based failover and Redis re-point actually work under a drill. |  | Not started |
| Redis-down behaviour is safe | Leader locks fail closed, not open; rate-limit / OTP degradation understood and acceptable. |  | Not started |
| Dispatch match rate and cancellation KPIs within target under load | Match ≥ 85%, rider cancel ≤ 8%, driver cancel ≤ 3%. |  | Not started |

GATE H — Observability & Incident Readiness

Priority: P0     Owner: ______________________     Gate RAG: __________

When something breaks in production, you must see it and have a plan. This gate ensures monitoring, alerting, and runbooks exist before, not after, launch.

| Checklist item | What it means (plain language) | Evidence / link | Status |
| --- | --- | --- | --- |
| Metrics emit the documented names/labels | spinr_<domain>_<metric>_<unit>; dashboards/alerts match the code, not the legacy dotted names. |  | Not started |
| Dashboards and alerts wired for the KPI + SLA set | Dispatch latency, payment success, safety incidents, loop health. |  | Not started |
| Sentry configured with domain/surface tags and PII scrubbing | Actionable errors reach the team without leaking PII. |  | Not started |
| On-call rotation and escalation defined | P1 response < 2h; someone owns the pager. |  | Not started |
| Runbooks exist: data breach, Fly/Railway failover, payment backlog, stuck rides | Written procedures, not tribal knowledge. |  | Not started |
| Audit logging on all admin actions and auth failures | Security-relevant events are recorded. |  | Not started |
| Background-loop watchdog covers every loop | No payment/safety loop can die silently. |  | Not started |

GATE I — Mobile Release Readiness

Priority: P1     Owner: ______________________     Gate RAG: __________

The apps must pass store review and work across real devices — including the map and ride-progress rendering through every insurance period, and on small and large screens.

| Checklist item | What it means (plain language) | Evidence / link | Status |
| --- | --- | --- | --- |
| App Store and Play Store review passed | Builds submitted via EAS and approved. |  | Not started |
| Accessibility audit (WCAG 2.1 AA) on customer surfaces | Font scaling honoured on fare/price text; screen-reader labels on booking controls. |  | Not started |
| Map & ride-progress verified across device sizes and periods 0–3 | Live route, breadcrumb trail, and markers render correctly on small/large screens through the whole trip. |  | Not started |
| Push notifications work (incl. Android 13+ runtime permission) | Ride, safety, and payment notifications deliver on both platforms. |  | Not started |
| Crash-free session rate baseline established and acceptable | Crashlytics baseline before wide rollout. |  | Not started |
| Offline / poor-network states handled gracefully | No blank or stuck screens on a dropped connection. |  | Not started |

GATE J — Infrastructure, Ops & Disaster Recovery

Priority: P0     Owner: ______________________     Gate RAG: __________

The platform under the apps must be recoverable and operable — backups that actually restore, secrets that rotate, and a deploy you can roll back.

| Checklist item | What it means (plain language) | Evidence / link | Status |
| --- | --- | --- | --- |
| Backups configured and a restore actually tested | A real restore drill, not just a backup schedule. |  | Not started |
| Disaster-recovery plan documented with RTO/RPO | How long to recover and how much data loss is tolerable. |  | Not started |
| Deploy rollback tested | A bad deploy can be reverted quickly and safely. |  | Not started |
| Secrets rotation procedure exists and is tested | Rotating a key does not break outstanding sessions or unsubscribe links. |  | Not started |
| Scaling headroom validated for launch traffic | Horizontal scaling proven; DB connection limits understood. |  | Not started |
| Third-party quotas/budgets set (Google Maps, Twilio, FCM) | Cost controls and budget alarms in place so a spike does not surprise you. |  | Not started |

GATE K — Launch Governance & Sign-off

Priority: P0     Owner: ______________________     Gate RAG: __________

A launch is a decision with named owners. This gate makes the go/no-go explicit, plans a safe rollout, and prepares support for day one.

| Checklist item | What it means (plain language) | Evidence / link | Status |
| --- | --- | --- | --- |
| Go/No-Go owner named for each gate | Every gate has an accountable person who signs. |  | Not started |
| Staged rollout / canary plan | Launch to a limited cohort or area first; expansion criteria defined. |  | Not started |
| Rollback / kill-switch plan for launch | How to pull back if something goes wrong post-launch. |  | Not started |
| Support playbooks and staffing for launch window | P1 support < 2h; agents briefed; FAQs ready. |  | Not started |
| Post-launch hypercare period defined | Heightened monitoring and on-call for the first days. |  | Not started |
| Communications plan (internal + external) ready | Drivers, riders, and the team know what is happening and when. |  | Not started |

# Final Go / No-Go decision

Spinr proceeds to production only when every P0 gate is GREEN. Each accountable owner signs their gate; the launch director records the final decision.

| # | Gate | Owner | RAG (G/A/R) | Signature / date |
| --- | --- | --- | --- | --- |
| A | Code-review remediation |  |  |  |
| B | Test pipeline & quality |  |  |  |
| C | Data integrity & remediation |  |  |  |
| D | Security & privacy |  |  |  |
| E | Payments & financial |  |  |  |
| F | Regulatory & legal |  |  |  |
| G | Reliability & SLA |  |  |  |
| H | Observability & incident |  |  |  |
| I | Mobile release (P1) |  |  |  |
| J | Infra, ops & DR |  |  |  |
| K | Launch governance |  |  |  |

Final decision:   ☐ GO      ☐ NO-GO      ☐ CONDITIONAL GO (list conditions below)

Conditions / accepted waivers: ______________________________________________________________

_____________________________________________________________________________________________

Launch director: ______________________________     Date: __________________

spinr.  Production Readiness & Launch Gate Checklist · Confidential — Internal