# Implementation Plan

Cross-Cutting / Repo-Wide

Part of the Spinr code-review remediation program · plain-language + technical

## What this surface is

Findings from the repo-wide sweeps — money handling, security, database migrations and access policies, privacy/legal compliance, and monitoring. These often share one root cause and are best fixed as central patterns.

Scope: 23 findings — 6 Critical, 11 Major, 6 Minor.  Estimated effort ~70 person-days.  Suggested lead: Platform + security + data squads.

How to read the plan: Work is split into three phases by urgency — Phase 1 (P0, fix now), Phase 2 (P1, this cycle), Phase 3 (P2, backlog). Within each phase, items are grouped into workstreams so one squad can own a related batch. Effort: S ≈ half a day, M ≈ two days, L ≈ a week. Every item lists the specific regression test to add — no fix ships without one.

Verification caveat: Critical items were re-checked against source during the review. Confirm each Major/Minor against the cited file before starting, in case the surrounding code has shifted.

## Phase 1 · Critical (P0) — fix before the next release — 6 items · ~24 person-days

These can cause money loss, data exposure, or safety/regulatory failure during normal operation. They are release-blockers and should be scheduled first, with a regression test and a code review each.

### Workstream: Money (4)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-011 | Critical P0 | Admin wallet credit uses non-atomic read-modify-write on balance File: backend/routes/admin/wallet.py:144 Fix: Route all wallet balance mutations (credit, debit, cancellation fee, no-show fee) through a single Postgres function with row-level locking (mirroring corporate_wallet_apply_delta), or add an optimistic-concurrency filter {"id": wallet_id, "balance": old_balance} and retry on 0-row match. | L (~1 week) | Add/extend a fare-settlement or wallet regression test asserting the corrected amount; run the payments/fare suite (90% coverage target). |
| SPINR-012 | Critical P0 | Admin wallet debit has the same lost-update race as credit File: backend/routes/admin/wallet.py:232 Fix: Same as the credit endpoint — use an atomic RPC or optimistic-concurrency WHERE clause on balance. | L (~1 week) | Add/extend a fare-settlement or wallet regression test asserting the corrected amount; run the payments/fare suite (90% coverage target). |
| SPINR-013 | Critical P0 | Rider wallet no-show fee debit has the same lost-update race File: backend/routes/drivers/ride_cancel.py:265 Fix: Same as other wallet-balance sites — atomic RPC or optimistic-concurrency filter. | L (~1 week) | Add/extend a fare-settlement or wallet regression test asserting the corrected amount; run the payments/fare suite (90% coverage target). |
| SPINR-014 | Critical P0 | Rider wallet cancellation-fee debit is a non-atomic read-modify-write File: backend/routes/rides/cancellation.py:136 Fix: Move this debit through the same locked RPC used by wallet_pay_for_ride, or add optimistic concurrency on the balance column. | L (~1 week) | Add/extend a fare-settlement or wallet regression test asserting the corrected amount; run the payments/fare suite (90% coverage target). |

### Workstream: Security (2)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-015 | Critical P0 | Driver-cancel endpoint has no ownership check — any driver can cancel any ride File: backend/routes/drivers/ride_cancel.py:57 Fix: Add `if ride.get("driver_id") != driver["id"]: raise HTTPException(status_code=403, detail="Not your assigned ride")` before the cancel branch, and add `driver_id: driver["id"]` to `_cancel_filter` so the atomic update is also ownership-scoped. | M (~2 days) | Add tests for both the allowed and the denied path; assert 403 / ownership / signature rejection. |
| SPINR-016 | Critical P0 | Wrong-driver cancel corrupts SGI insurance period audit trail for an uninvolved driver File: backend/routes/drivers/ride_cancel.py:132 Fix: Fix the ownership check in cancel_ride (see prior finding); once fixed, `driver["id"]` will always equal `ride["driver_id"]`, closing this gap as a side effect. | M (~2 days) | Add a case asserting the correct insurance-period / tax line / receipt figure; update the state-machine test if a transition changes. |

## Phase 2 · Major (P1) — this cycle — 11 items · ~37 person-days

Real defects that will surface under load, edge cases, or specific flows. Batch them by workstream so a squad fixes a whole pattern at once.

### Workstream: Migrations / RLS (3)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-111 | Major P1 | corporate_accounts RLS policy left out of the P0 FOR ALL remediation File: backend/migrations/17_corporate_accounts_fk.sql:122 Fix: Add a new migration that drops 'Admin full access corporate_accounts' and replaces it with enumerated SELECT-only (admin+super_admin) plus REVOKE INSERT/UPDATE/DELETE from authenticated, matching the pattern already applied to the other nine corporate tables in migration 142. | L (~1 week) | Add tests for both the allowed and the denied path; assert 403 / ownership / signature rejection. |
| SPINR-112 | Major P1 | New table reintroduces the FOR ALL RLS anti-pattern retired by migration 142 File: backend/migrations/206_corporate_sections.sql:73 Fix: Replace with enumerated SELECT (admin+super_admin) policy and rely on service_role for writes, consistent with 142's pattern and 195_ride_live_activities.sql's later comment 'Explicit per-operation policies (house rule bans FOR ALL on user-data tables)'; also fix the missing super_admin role check. | L (~1 week) | Add tests for both the allowed and the denied path; assert 403 / ownership / signature rejection. |
| SPINR-113 | Major P1 | Admin idle-session timeout silently disabled on DB write failure, not surfaced File: backend/migrations/233_admin_staff_last_activity_at.sql:8 Fix: Use logger.error with full exception detail and consider fail-closed (or a bounded fail-open with a Sentry alert tagged domain=admin) instead of a silent warning; add a metric/alert so repeated failures to persist last_activity_at get noticed rather than silently degrading the security control. | M (~2 days) | Add tests for both the allowed and the denied path; assert 403 / ownership / signature rejection. |

### Workstream: Observability (3)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-116 | Major P1 | Driver DB read error silently swallowed (fail-open, no log) File: backend/onboarding_status.py:129 Fix: Let DatabaseError propagate (or catch, `logger.error(..., exc_info=True)` including `e.details['original']`, and raise HTTPException 503) instead of masking it as driver=None. | M (~2 days) | Assert no PII or raw GPS appears in the emitted log/analytics/Sentry payload; add a scrubber test. |
| SPINR-117 | Major P1 | spinr_payment_settlement_total emitted with inconsistent label keys File: backend/services/payment_service.py:569 Fix: Standardize the label set across both call sites — emit `method` (e.g. "corporate_guest") and `outcome` on every settlement, and put the settlement path in a separate consistently-present label if needed, so all settlements roll up under one query. | L (~1 week) | Assert the metric name/labels or receipt line matches the documented contract in CLAUDE.md. |
| SPINR-118 | Major P1 | Retention-purge loop metrics are no-op stubs File: backend/utils/retention_purge.py:260 Fix: Import the real functions the same way as presence_sweeper.py (`from .metrics import inc as _metric_inc, set_gauge as _metric_gauge` with the try/except dual-import fallback) and delete the local stubs, so the PIPEDA retention loop's failures and runtime are observable/alertable. | M (~2 days) | Assert the metric name/labels or receipt line matches the documented contract in CLAUDE.md. |

### Workstream: Compliance / Legal (2)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-109 | Major P1 | LogRocket session replay enabled with no PII redaction and US data residency File: rider-app/app/_layout.tsx:265 Fix: Either disable session replay or configure LogRocket's privacy redaction (sanitize all text inputs and PII-bearing views, redact address/phone/name fields), and confirm/justify a Canadian-hosted replay endpoint or obtain documented residency sign-off. | M (~2 days) | Assert no PII or raw GPS appears in the emitted log/analytics/Sentry payload; add a scrubber test. |
| SPINR-110 | Major P1 | ToS/Privacy consent version never persisted at signup File: rider-app/app/profile-setup.tsx:105 Fix: Add `consent_version`/`terms_accepted_at` columns to users (new migration, with RLS), have profile-setup send the active policy version, and persist it in create_user; block or re-prompt when the stored version is older than the current policy version. | L (~1 week) | Assert no PII or raw GPS appears in the emitted log/analytics/Sentry payload; add a scrubber test. |

### Workstream: Money (2)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-114 | Major P1 | Installed pre-commit hook only warns (never blocks) on float money arithmetic, contradicting documented guarantee File: .git/hooks/pre-commit:93 Fix: Make the float-money check set BLOCKED=1 (or add a dedicated blocking check scoped to fare_service.py/routes/payments.py as documented), or update the docs to accurately describe it as a warning-only heuristic. | M (~2 days) | Make the guard blocking and add a CI test that fails on a bad input. |
| SPINR-115 | Major P1 | Driver wallet cancellation-fee credit is a non-atomic read-modify-write File: backend/services/cancellation_service.py:127 Fix: Route through a locked RPC (mirroring corporate_wallet_apply_delta) instead of an application-level read-modify-write. | L (~1 week) | Add/extend a fare-settlement or wallet regression test asserting the corrected amount; run the payments/fare suite (90% coverage target). |

### Workstream: Security (1)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-119 | Major P1 | Twilio inbound-SMS signature verification silently disabled if setting is empty, including in production File: backend/routes/webhooks.py:1800 Fix: In production (`app_config.ENV == "production"`), return 503/403 instead of processing when `auth_token` is empty, mirroring the CORS wildcard-in-production fail-fast pattern. | M (~2 days) | Add tests for both the allowed and the denied path; assert 403 / ownership / signature rejection. |

## Phase 3 · Minor (P2) — backlog / opportunistic — 6 items · ~9 person-days

Smaller blast radius but genuine gaps. Fold these into normal sprint work, ideally alongside a Phase-2 item touching the same file.

### Workstream: Migrations / RLS (2)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-297 | Minor P2 | Duplicate migration-number prefixes beyond CLAUDE.md's documented grandfather list File: backend/migrations Fix: Update CLAUDE.md's grandfather list to the actual full set (or regenerate it from the repo), and confirm the CI prefix-uniqueness check is actually running on PRs — the current gap between documented and real duplicates suggests it may not be catching new collisions. | L (~1 week) | Make the guard blocking and add a CI test that fails on a bad input. |
| SPINR-298 | Minor P2 | push_tokens user policy uses FOR ALL instead of enumerated operations File: backend/migrations/06_cloud_messaging.sql:97 Fix: Split into explicit SELECT/INSERT/UPDATE/DELETE policies each scoped to user_id = auth.uid()::text with matching WITH CHECK clauses on INSERT/UPDATE. | S (≤½ day) | Add tests for both the allowed and the denied path; assert 403 / ownership / signature rejection. |

### Workstream: Observability (2)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-300 | Minor P2 | Driver documents DB error swallowed to empty list without logging File: backend/onboarding_status.py:151 Fix: On DB failure, log at error with exc_info and raise 503 rather than degrading silently to `[]`, which can flip the computed onboarding step. | S (≤½ day) | Assert no PII or raw GPS appears in the emitted log/analytics/Sentry payload; add a scrubber test. |
| SPINR-301 | Minor P2 | Latency metric spinr_bgloop_duration_ms emitted as a gauge, not a histogram File: backend/utils/presence_sweeper.py:83 Fix: Either emit these via metrics.observe()/time_ms() so they render as real histograms, or rename to a gauge-appropriate name (e.g. spinr_bgloop_last_run_ms) so dashboards/alerts don't treat it as a latency histogram. | S (≤½ day) | Assert the metric name/labels or receipt line matches the documented contract in CLAUDE.md. |

### Workstream: Compliance / Legal (1)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-296 | Minor P2 | Deletion copy claims ride history removed when it is retained 7 years attributable File: rider-app/app/reactivate-account.tsx:103 Fix: Correct the copy to state ride records are retained for regulatory reasons and then permanently deleted (not removed now), and update the stale '30-day deletion grace window' comments in reactivate-account.tsx and otp.tsx to reflect the 7-year retention model. | M (~2 days) | Add a component or store test covering the error/empty/loading state; snapshot the corrected copy. |

### Workstream: Money (1)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-299 | Minor P2 | Area-fee line item uses raw float() instead of the file's own Decimal helpers File: backend/services/fare_service.py:302 Fix: Replace with `if _d(val) > 0: lines.append({..., "amount": _f(_round(_d(val))), ...})` to match the rest of the function and guarantee 2-dp rounding consistency. | S (≤½ day) | Add/extend a fare-settlement or wallet regression test asserting the corrected amount; run the payments/fare suite (90% coverage target). |

## Testing strategy (applies to every item)

- Backend: pytest with @pytest.mark.anyio for async; mock Supabase via the mock_supabase_client fixture; patch backend.db_supabase.supabase. Coverage floors: payments/fare/crypto ≥90%, rides/dispatch ≥80%, admin/utils ≥70%.

- Every new state transition adds a case to test_ride_state_machine.py; every fare branch and every auth/RLS path (allowed AND denied) gets a test.

- Mobile / web: Jest (apps) and Vitest (admin) for the corrected error, empty, and loading states; snapshot corrected copy; Playwright E2E for admin flows.

- No fix merges without the regression test named in its row above.

## Rollout & safety

- Fix each systemic pattern once, centrally (one row-locking wallet function, one PII scrubber, one ownership helper), then retire the individual call sites.

- RLS/migration items are append-only new files with policies in the same migration; verify with the migration reviewer before merge.

- Sequence: land the central primitive first, then convert call sites in small batches with tests, so a regression is isolated to one batch.

## Definition of done (per item)

- The cited defect no longer reproduces (demonstrated by the new test).

- A regression test is added and passing in CI.

- The change is scoped to one logical fix (≤ ~200 line diff) with a clear commit.

- Any CLAUDE.md convention the finding violated is now satisfied.

- For money/auth/safety items: a second reviewer sign-off.