# Implementation Plan

Rider App (React Native / Expo)

Part of the Spinr code-review remediation program · plain-language + technical

## What this surface is

The passenger-facing app: booking a ride, seeing the price, paying, and managing the account. Findings here are mostly about clear feedback, accurate prices on screen, privacy, and accessibility.

Scope: 14 findings — 0 Critical, 4 Major, 10 Minor.  Estimated effort ~13 person-days.  Suggested lead: Mobile squad.

How to read the plan: Work is split into three phases by urgency — Phase 1 (P0, fix now), Phase 2 (P1, this cycle), Phase 3 (P2, backlog). Within each phase, items are grouped into workstreams so one squad can own a related batch. Effort: S ≈ half a day, M ≈ two days, L ≈ a week. Every item lists the specific regression test to add — no fix ships without one.

Verification caveat: Critical items were re-checked against source during the review. Confirm each Major/Minor against the cited file before starting, in case the surrounding code has shifted.

## Phase 2 · Major (P1) — this cycle — 4 items · ~8 person-days

Real defects that will surface under load, edge cases, or specific flows. Batch them by workstream so a squad fixes a whole pattern at once.

### Workstream: Rider App · Booking (3)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-079 | Major P1 | Home screen sends raw GPS coordinates to third-party open-meteo weather API File: rider-app/app/(tabs)/index.tsx:177 Fix: Proxy the weather call through the Spinr backend, or round the coordinates to ~1 decimal (city-level) before calling open-meteo, and document the purpose. Remove the direct client-to-third-party GPS call. | M (~2 days) | Assert no PII or raw GPS appears in the emitted log/analytics/Sentry payload; add a scrubber test. |
| SPINR-080 | Major P1 | Google Pay path re-rates driver, double-crediting the tip into driver_earnings File: rider-app/app/ride-completed.tsx:361 Fix: Guard the rateRide call in handleGooglePay with `if (!hasRatedRef.current) { ...; hasRatedRef.current = true; }`, mirroring handleSubmit. | M (~2 days) | Add/extend a fare-settlement or wallet regression test asserting the corrected amount; run the payments/fare suite (90% coverage target). |
| SPINR-081 | Major P1 | Fare-load error UI is dead code — store swallows the error so a failed estimate fetch leaves a blank, stuck screen File: rider-app/app/ride-options.tsx:232 Fix: Either rethrow from the store's fetchEstimates so the screen catch fires, or drive the ride-options error state off the store's `error` field (useRideStore(s=>s.error)) instead of the local fetchError that is never set. | M (~2 days) | Add a component or store test covering the error/empty/loading state; snapshot the corrected copy. |

### Workstream: Rider App · Account (1)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-078 | Major P1 | Emergency contacts load failure silently shows empty state File: rider-app/app/emergency-contacts.tsx:60 Fix: On fetch failure, set an error flag and render a distinct 'Couldn't load your contacts — tap to retry' state (with a retry button) instead of the empty state, and use getApiErrorMessage in a toast; per CLAUDE.md, do not silently swallow errors on a safety surface. | M (~2 days) | Add a component or store test covering the error/empty/loading state; snapshot the corrected copy. |

## Phase 3 · Minor (P2) — backlog / opportunistic — 10 items · ~5 person-days

Smaller blast radius but genuine gaps. Fold these into normal sprint work, ideally alongside a Phase-2 item touching the same file.

### Workstream: Rider App · Account (6)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-232 | Minor P2 | Notification load failure silently shows 'all caught up' File: rider-app/app/notifications.tsx:66 Fix: Track a load-error state and render a retry/error view distinct from the genuine empty state; optionally toast getApiErrorMessage. | S (≤½ day) | Add a component or store test covering the error/empty/loading state; snapshot the corrected copy. |
| SPINR-233 | Minor P2 | Data-export toast promises 24-hour delivery but backend SLA is 30 days File: rider-app/app/privacy-settings.tsx:107 Fix: Change the copy to reflect the real SLA (e.g. 'within 30 days, usually sooner') so the app does not make a delivery guarantee the backend does not honour. | S (≤½ day) | Assert no PII or raw GPS appears in the emitted log/analytics/Sentry payload; add a scrubber test. |
| SPINR-234 | Minor P2 | Delete-account copy says 'cannot be undone' but 30-day reactivation exists File: rider-app/app/privacy-settings.tsx:117 Fix: Reword to 'You can reactivate within 30 days by signing in again; after that it is permanent,' matching the actual reactivation capability. | S (≤½ day) | Add a component or store test covering the error/empty/loading state; snapshot the corrected copy. |
| SPINR-235 | Minor P2 | Place-details fetch failure swallowed with empty catch File: rider-app/app/saved-places.tsx:99 Fix: Surface getApiErrorMessage in a toast on failure and rotate the session token so the next attempt is a fresh billing session. | S (≤½ day) | Add a component or store test covering the error/empty/loading state; snapshot the corrected copy. |
| SPINR-236 | Minor P2 | Saved-place delete failure gives the rider no feedback File: rider-app/store/rideStore.ts:906 Fix: Re-throw from the store (as addSavedAddress does) and toast the error in the screen's onPress handler so a failed removal is visible. | S (≤½ day) | Add a component or store test covering the error/empty/loading state; snapshot the corrected copy. |
| SPINR-237 | Minor P2 | Divergent unused axios client hard-logs-out on any 401 File: rider-app/utils/apiClient.ts:43 Fix: Delete rider-app/utils/apiClient.ts (and its cookie-auth integration test) or align it with the shared client's transient-vs-definitive 401 logic to prevent accidental adoption. | S (≤½ day) | Make the guard blocking and add a CI test that fails on a bad input. |

### Workstream: Rider App · Booking (4)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-238 | Minor P2 | Alternate booking screen omits the surge acknowledgement enforced on ride-options File: rider-app/app/payment-confirm.tsx:124 Fix: Either remove the now-unused payment-confirm screen, or add the same surge-acknowledgement ConfirmSheet gate before proceeding to createRide. | S (≤½ day) | Add a case asserting the correct insurance-period / tax line / receipt figure; update the state-machine test if a transition changes. |
| SPINR-239 | Minor P2 | Ride-summary price (total_fare) disagrees with footer total (grand_total) on the same screen File: rider-app/app/payment-confirm.tsx:252 Fix: Use the same grand_total-based totalFare for the summary headline price, or clearly label the summary figure as the base fare so the two numbers reconcile. | S (≤½ day) | Add a component or store test covering the error/empty/loading state; snapshot the corrected copy. |
| SPINR-240 | Minor P2 | allowFontScaling={false} on fare/price/confirm text blocks low-vision text scaling File: rider-app/app/ride-options.tsx:963 Fix: Remove allowFontScaling={false} on money/fare/ETA text (or cap with maxFontSizeMultiplier instead) so these values respect the user's Dynamic Type / font-size setting. | S (≤½ day) | Add a component or store test covering the error/empty/loading state; snapshot the corrected copy. |
| SPINR-241 | Minor P2 | Vehicle-selection cards have no accessibility label or role for screen readers File: rider-app/app/ride-options.tsx:1300 Fix: Add `accessibilityRole="radio"`, `accessibilityState={{ selected: isSelected, disabled: !isAvailable }}`, and an accessibilityLabel like `${name}, ${price}, ${eta} min${surge>1?', surge pricing':''}` to the card TouchableOpacity. | S (≤½ day) | Add a component or store test covering the error/empty/loading state; snapshot the corrected copy. |

## Testing strategy (applies to every item)

- Backend: pytest with @pytest.mark.anyio for async; mock Supabase via the mock_supabase_client fixture; patch backend.db_supabase.supabase. Coverage floors: payments/fare/crypto ≥90%, rides/dispatch ≥80%, admin/utils ≥70%.

- Every new state transition adds a case to test_ride_state_machine.py; every fare branch and every auth/RLS path (allowed AND denied) gets a test.

- Mobile / web: Jest (apps) and Vitest (admin) for the corrected error, empty, and loading states; snapshot corrected copy; Playwright E2E for admin flows.

- No fix merges without the regression test named in its row above.

## Rollout & safety

- Mobile builds go through Expo EAS and only build when the commit message contains [build]; batch UI fixes to minimise store submissions.

- Accessibility fixes (font scaling, screen-reader labels) should be verified with the OS screen reader and large-text setting on a real device.

- Validate error/empty/loading states on both iOS and Android before release.

## Definition of done (per item)

- The cited defect no longer reproduces (demonstrated by the new test).

- A regression test is added and passing in CI.

- The change is scoped to one logical fix (≤ ~200 line diff) with a clear commit.

- Any CLAUDE.md convention the finding violated is now satisfied.

- For money/auth/safety items: a second reviewer sign-off.