# Implementation Plan

Driver App (React Native / Expo)

Part of the Spinr code-review remediation program · plain-language + technical

## What this surface is

The driver-facing app: going online, accepting offers, navigation, and earnings. Findings here center on correct navigation links, honest labels, and not leaking location data to logs.

Scope: 5 findings — 0 Critical, 3 Major, 2 Minor.  Estimated effort ~7 person-days.  Suggested lead: Mobile squad.

How to read the plan: Work is split into three phases by urgency — Phase 1 (P0, fix now), Phase 2 (P1, this cycle), Phase 3 (P2, backlog). Within each phase, items are grouped into workstreams so one squad can own a related batch. Effort: S ≈ half a day, M ≈ two days, L ≈ a week. Every item lists the specific regression test to add — no fix ships without one.

Verification caveat: Critical items were re-checked against source during the review. Confirm each Major/Minor against the cited file before starting, in case the surrounding code has shifted.

## Phase 2 · Major (P1) — this cycle — 3 items · ~6 person-days

Real defects that will surface under load, edge cases, or specific flows. Batch them by workstream so a squad fixes a whole pattern at once.

### Workstream: Driver App (3)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-045 | Major P1 | Document-expiry notification tap navigates to invalid route File: driver-app/app/driver/notifications.tsx:93 Fix: Replace '/driver/documents' with '/documents'. | M (~2 days) | Add a component or store test covering the error/empty/loading state; snapshot the corrected copy. |
| SPINR-046 | Major P1 | Raw GPS coordinates written to logs on invalid ride offer File: driver-app/hooks/useDriverDashboard.ts:771 Fix: Log only data.ride_id plus a boolean/reason for which field was invalid (e.g. `{ ride_id, pickup_valid: pLat!==null, ... }`); never emit the coordinate values themselves. Same treatment for the FCM path (line ~1546 already logs only ride_id — good). | M (~2 days) | Assert no PII or raw GPS appears in the emitted log/analytics/Sentry payload; add a scrubber test. |
| SPINR-047 | Major P1 | Document-expiry alert deep-links to a non-existent route File: driver-app/hooks/useDriverDashboard.ts:1617 Fix: Change both '/driver/documents' occurrences (useDriverDashboard.ts line 1617 and notifications.tsx line 93) to '/documents' to match the actual route. | M (~2 days) | Add a component or store test covering the error/empty/loading state; snapshot the corrected copy. |

## Phase 3 · Minor (P2) — backlog / opportunistic — 2 items · ~1 person-days

Smaller blast radius but genuine gaps. Fold these into normal sprint work, ideally alongside a Phase-2 item touching the same file.

### Workstream: Driver App (2)

| ID | Severity | Finding & fix approach | Effort | Test to add |
| --- | --- | --- | --- | --- |
| SPINR-190 | Minor P2 | Accept button never shows a busy state, enabling duplicate accept taps File: driver-app/app/driver/(tabs)/index.tsx:947 Fix: Pass the store's isLoading (e.g. useDriverStore(s => s.isLoading)) into RideOfferPanel's isLoading prop so the Accept/Decline buttons disable and show progress while the accept is in flight. | S (≤½ day) | Add a component or store test covering the error/empty/loading state; snapshot the corrected copy. |
| SPINR-191 | Minor P2 | 'Online Time' stat actually shows on-trip time, not online time File: driver-app/components/activity/ActivityView.tsx:370 Fix: Relabel the card to 'Trip Time' (or 'On-Trip Hours'), or source it from a real online-hours metric; do not present accumulated ride durations as online time. | S (≤½ day) | Assert the metric name/labels or receipt line matches the documented contract in CLAUDE.md. |

## Testing strategy (applies to every item)

- Backend: pytest with @pytest.mark.anyio for async; mock Supabase via the mock_supabase_client fixture; patch backend.db_supabase.supabase. Coverage floors: payments/fare/crypto ≥90%, rides/dispatch ≥80%, admin/utils ≥70%.

- Every new state transition adds a case to test_ride_state_machine.py; every fare branch and every auth/RLS path (allowed AND denied) gets a test.

- Mobile / web: Jest (apps) and Vitest (admin) for the corrected error, empty, and loading states; snapshot corrected copy; Playwright E2E for admin flows.

- No fix merges without the regression test named in its row above.

## Rollout & safety

- Mobile builds go through Expo EAS and only build when the commit message contains [build]; batch UI fixes to minimise store submissions.

- Accessibility fixes (font scaling, screen-reader labels) should be verified with the OS screen reader and large-text setting on a real device.

- Validate error/empty/loading states on both iOS and Android before release.

## Definition of done (per item)

- The cited defect no longer reproduces (demonstrated by the new test).

- A regression test is added and passing in CI.

- The change is scoped to one logical fix (≤ ~200 line diff) with a clear commit.

- Any CLAUDE.md convention the finding violated is now satisfied.

- For money/auth/safety items: a second reviewer sign-off.